CultOps Go-Live Plan

Version 3.1 — Corrected Architecture & Migration Strategy (FK Cleanup Expanded)

Target: Monday, March 3, 2026

Prepared: March 1, 2026

⚠ CRITICAL UPDATE: This plan supersedes v1 and v2. Previous versions assumed empty databases. Investigation revealed the live app uses a Bolt.new-provisioned Supabase instance with existing data.

# 1. Architecture Discovery

During preparation for go-live, a critical architecture finding was uncovered: the CultOps application running on Bolt.new does NOT use the Supabase projects visible in the user's Supabase dashboard. Instead, Bolt.new provisions its own Supabase instance behind the scenes.

## 1.1 Three Supabase Instances

| Instance | Project Ref | Status | Tables |
| --- | --- | --- | --- |
| cult-ops (Dashboard) | fhjcvdimdgzwrijotmxg | EMPTY | 0 |
| cult-ops-dev (Dashboard) | uayyhluztelnfxfvdhyt | EMPTY | 0 |
| Bolt.new Instance (LIVE) | fonreynkfeqywshijqpi | ACTIVE | 40+ |

ℹ The Bolt.new instance (fonreynkfeqywshijqpi) is the ONLY instance with data and schema. All go-live operations must target this instance.

# 2. Live Database State (as of Feb 28, 2026)

Direct REST API queries against the Bolt.new Supabase instance revealed the following data state:

## 2.1 Row Counts

| Table | Rows | Notes |
| --- | --- | --- |
| batch_registry | 62 | Most in pre_harvest or created state |
| certificates_of_analysis | 0 | NO COAs uploaded yet |
| inventory_items | 121 | Packaged items, test_mode: false |
| strains | 0 | EMPTY — orphaned strain_id FKs! |

## 2.2 Critical Finding: Orphaned Strain References

⚠ The strains table has 0 rows, yet batch_registry and inventory_items reference strain_id UUIDs. These are orphaned foreign key references. The application assigns strain_ids in application logic but never persists strain records.

Sample orphaned strain_ids found in batch_registry:

cc784fcf-147a-49ca-9410-34d6bb16d4de  →  Donny Burger

3be89054-190d-4e50-b4c2-a99492773475  →  Dante's Inferno

865b0f66-9f62-4ee5-9b39-02379ba978b6  →  Stay Puft

d38b2e52-8fed-4c5a-80eb-590c8ed7ea75  →  Chemlatto

cf06e522-2d43-48ad-9812-1b67bf3496c1  →  Tahoe Larry

d3cb28cf-f0e6-4894-af9d-888fb1913cef  →  Z Chem

Impact: When uploading strains to the strains table, we MUST use these same UUIDs so existing batch records link correctly. Alternatively, if doing a full reset, we generate new UUIDs and update all referencing records.

## 2.3 Batch Lifecycle States Observed

Sample of 10 most recent batches from the live database:

| Batch # | Strain | Harvest | Status | Lifecycle | Has COA |
| --- | --- | --- | --- | --- | --- |
| 260225-DON | Donny Burger | — | active | pre_harvest | No |
| 260220-DIF | Dante's Inferno | 2026-02-20 | active | created | No |
| 260220-STP | Stay Puft | 2026-02-20 | active | created | No |
| 260105-DIF | Dante's Inferno | — | active | pre_harvest | No |
| 260112-CHL | Chemlatto | — | active | pre_harvest | No |
| 260202-STP | Stay Puft | — | active | pre_harvest | No |
| 260207-THL | Tahoe Larry | — | active | pre_harvest | No |
| 260211-ZCH | Z Chem | — | active | pre_harvest | No |

## 2.4 Inventory Items Sample

121 inventory items exist. Sample records show packaged products with production data (test_mode: false):

260227-BLM-001 | Packaged – Black Maple – 14g Smalls | qty:26 | Available

260217-MGM-003 | Packaged – Magic Marker – 3.5g Flower | qty:57 | Available

# 3. Corrected Schema Reference

The following schema is extracted directly from the live database.types.ts file (229,496 chars) in the Bolt.new codebase. Previous plan versions had incorrect column name assumptions.

## 3.1 Schema Corrections vs. Previous Plans

| Table | Assumed (v1/v2) | Actual (Live) | Impact |
| --- | --- | --- | --- |
| batch_registry | batch_id (column) | batch_number | All SQL must use batch_number |
| batch_registry | strain_name | strain | Column name is just 'strain' |
| certificates_of_analysis | — | strain_name | COA table DOES use strain_name |
| inventory_items | batch_id nullable | batch_id REQUIRED | Every item MUST link to a batch |
| inventory_items | — | test_mode REQUIRED | Must set to false for production |
| inventory_items | — | reserved_qty NOT NULL | Defaults to 0, must provide |
| strains | name only | name + display_name | Both fields are REQUIRED |
| strains | — | is_active REQUIRED | Boolean, cannot be null |

## 3.2 Upload Order (Respecting Foreign Keys)

Tables must be populated in this exact sequence due to foreign key constraints:

- strains — No FK dependencies. Must populate first so batch_registry.strain_id has valid targets.

- batch_registry — FK to strains.id (strain_id). Leave coa_id null initially.

- certificates_of_analysis — FK to batch_registry.id (batch_id). Upload COA data + PDF files.

- UPDATE batch_registry.coa_id — Backfill the bidirectional link from batch to COA.

- inventory_items — FK to batch_registry.id (batch_id), strains.id (strain_id).

# 4. Migration Strategy: Full Reset

Per project requirements, a FULL RESET of inventory data is needed. This means deleting all existing records and uploading fresh data from the audit spreadsheet and COA lab results.

## 4.1 Why Full Reset

- Existing 62 batches were created during development/testing and may have inconsistent data

- Strains table is empty with orphaned references — needs clean population

- Zero COAs uploaded — fresh upload required regardless

- 121 inventory items need reconciliation with current physical inventory counts

- Clean slate ensures data integrity for production go-live

## 4.2 Reset Sequence (DELETE)

⚠ DELETE operations must respect foreign key constraints in REVERSE order.

- DELETE FROM package_assignments (references order_items and package_ids)

- DELETE FROM inventory_audit_lines (references inventory_items — SET NULL on delete)

- DELETE FROM variance_log (references inventory_items and inventory_movements)

- DELETE FROM inventory_movements (references inventory_items via source/dest FKs)

- DELETE FROM conversion_packages (references batch_registry with RESTRICT)

- DELETE FROM conversion_variance_log (references batch_registry with RESTRICT)

- DELETE FROM labels (references package_id by text — dangling references)

- DELETE FROM trim_sessions (references batch_registry — SET NULL)

- DELETE FROM packaging_sessions (references batch_registry — SET NULL)

- DELETE FROM bucking_sessions (references batch_registry — SET NULL)

- DELETE FROM inventory_items

- DELETE FROM certificates_of_analysis

- DELETE FROM batch_registry

- DELETE FROM strains

Note: Tables with RESTRICT FK constraints (conversion_packages, conversion_variance_log) MUST be cleared before batch_registry or the DELETE will fail. Tables with SET NULL constraints will orphan records if not cleared first. This full sequence was identified via Bolt.new schema analysis — the previous 4-table sequence would have hit FK violations.

## 4.3 Upload Method

Since the live Supabase instance is only accessible through the Bolt.new environment, the upload path uses Node.js scripts running in the Bolt.new WebContainer terminal.

### Method: Supabase JS Client (Primary)

The CultOps project already has @supabase/supabase-js installed. Migration scripts will import it directly:

// migrate.mjs — Run in Bolt.new Terminal

import { createClient } from '@supabase/supabase-js';

const sb = createClient(

'https://fonreynkfeqywshijqpi.supabase.co',

process.env.VITE_SUPABASE_ANON_KEY

);

### Method: REST API Fallback

If the JS client approach fails, direct REST API calls via Node https module:

POST /rest/v1/strains  (with JSON body)

POST /rest/v1/batch_registry  (with JSON body)

Headers: apikey + Authorization: Bearer <anon_key>

### Method: Supabase SQL Editor (if accessible)

If the Bolt.new Supabase project is accessible via the Supabase Dashboard at supabase.com/dashboard/project/fonreynkfeqywshijqpi, raw SQL can be executed in the SQL Editor. This is the most reliable method for bulk operations.

# 5. Data Preparation

## 5.1 Source Data Summary

| Source | Records | Contents |
| --- | --- | --- |
| Audit Spreadsheet | 131 Binned | Physical inventory counts by batch/strain |
| Audit Spreadsheet | 5 Bucked | Bucked flower weights |
| Audit Spreadsheet | 34 Batches | Batch registry with harvest dates, rooms, weights |
| COA Lab CSV | 51 tests / 42 batches | THC%, CBD%, terpene profiles, lab results |

## 5.2 Strain Master List

Strains must be populated first. The following strains are referenced across the audit data and live database. Each needs a UUID, name, display_name, abbreviation, and is_active = true.

Strain corrections applied: Flava Flav → Flavor Flav, Super Silver Marker → Silver Marker

## 5.3 COA Handling

- COA lab data comes from the CSV with 51 test records across 42 unique batch IDs

- Where two COAs exist for the same batch, use the one with higher THC percentage

- Total THC = D9-THC + (THCA × 0.877)

- COA PDF files must be uploaded to Supabase Storage manually via the CultOps UI (Justin to do)

- The pdf_file_path column stores the Supabase Storage path after upload

## 5.4 Batch Number Encoding

Batch numbers follow the format YYMMDD-XXX where XXX is a 3-letter uppercase strain abbreviation. All 34 batches in the current audit use exactly 3 letters. The database CHECK constraint enforces this pattern.

251121-MGM  =  Nov 21, 2025 — Magic Marker

260220-DIF  =  Feb 20, 2026 — Dante's Inferno

260227-BLM  =  Feb 27, 2026 — Black Maple

# 6. Go-Live Execution Plan

The following checklist outlines every step for Monday, March 3, 2026.

## Phase 0: Pre-Flight (Sunday Evening)

- Verify Bolt.new terminal access is working

- Confirm audit spreadsheet data is finalized

- Prepare all migration scripts locally (JSON data files + upload scripts)

- Test a single strain INSERT to verify API connectivity

## Phase 1: Database Reset (Monday AM)

⚡ BACKUP: Before deleting any data, export current state via REST API queries to local JSON files.

- Run DELETE queries in reverse FK order (inventory → COAs → batches → strains)

- Clear ALL dependent tables in FK order BEFORE core tables (see Section 4.2 for full 14-table sequence): package_assignments, inventory_audit_lines, variance_log, inventory_movements, conversion_packages, conversion_variance_log, labels, trim_sessions, packaging_sessions, bucking_sessions

- Verify all core tables show 0 rows via count queries

## Phase 2: Strain Upload

- Generate strain JSON from audit data (name, display_name, abbreviation, is_active: true)

- POST to /rest/v1/strains or use Supabase JS client .insert()

- Verify row count matches expected strain count

- Record all strain UUIDs for FK references in subsequent uploads

## Phase 3: Batch Upload

- Generate batch JSON from audit spreadsheet (34 batches) + any additional live batches

- Map each batch to its strain_id UUID from Phase 2

- Set lifecycle_state based on current status (e.g., pre_harvest, created, bulk_available, packaged)

- POST to /rest/v1/batch_registry

- Verify 34+ batches created, record all batch UUIDs

## Phase 4: COA Upload

- Generate COA JSON from lab CSV (42 unique batches, highest-THC record per batch)

- Map each COA to its batch_id UUID from Phase 3

- POST to /rest/v1/certificates_of_analysis

- Run UPDATE on batch_registry to set coa_id (bidirectional link)

- Justin: Upload COA PDFs via CultOps UI to Supabase Storage

## Phase 5: Inventory Upload

- Generate inventory JSON from audit data (Binned + Bucked + Packaged items)

- Map each item to batch_id and strain_id from previous phases

- Set required fields: test_mode: false, reserved_qty: 0

- Generate package_id values in format YYMMDD-CODE-NNN

- POST to /rest/v1/inventory_items

- Verify counts match audit: 131 Binned + 5 Bucked + Packaged items

## Phase 6: Verification

- Query all 4 core tables for row counts

- Spot-check 5-10 records per table for data accuracy

- Open CultOps app and verify dashboard shows correct totals

- Test batch detail view — confirm COA links work

- Test inventory list — confirm quantities match audit

- Test strain filter — confirm all strains appear

# 7. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Bolt.new terminal fails | Medium | High | Fallback: Use Supabase Dashboard SQL Editor if accessible, or browser console REST API calls |
| RLS policies block inserts | Medium | High | Use service_role key (find in Bolt.new .env or Supabase settings) instead of anon key |
| FK constraint violations | Low | High | Strict upload order (strains → batches → COAs → inventory). Validate IDs before INSERT. |
| Orphaned data in related tables | Medium | Medium | Check packaging_sessions, trim_sessions for FK refs before deleting batches |
| Bolt.new token limit reached | Already occurred | Low | Terminal still works despite token exhaustion. Only Bolt AI is affected. |
| App shows stale cached data | Low | Low | Hard refresh (Ctrl+Shift+R) or clear Supabase client cache |
| COA PDF upload fails | Low | Medium | Manual upload via Supabase Storage dashboard as fallback |

# 8. Quick Environment Reference

Live Supabase URL: https://fonreynkfeqywshijqpi.supabase.co

Bolt.new Project: https://bolt.new/~/sb1-e6rq2s5m

Anon Key: eyJhbG...VejHxwGKbc (stored in .env as VITE_SUPABASE_ANON_KEY)

Schema Types File: src/lib/database/database.types.ts (229,496 chars)

## Core Table Column Quick-Reference

batch_registry: id, batch_number, strain, harvest_date, room, initial_weight_grams, coa_id, status, lifecycle_state, strain_id, is_quarantined, notes

certificates_of_analysis: id, strain_name, batch_number, thc_percentage, cbd_percentage, total_cannabinoids_percentage, total_terpenes_mg_g, terpene_1_name/value/percentage (x3), pdf_file_path, batch_id

inventory_items: id, package_id (REQUIRED), product_name, batch, strain, status, category, available_qty, net_weight, unit, batch_number, batch_id (REQUIRED), test_mode (REQUIRED: false), reserved_qty (REQUIRED: 0), strain_id

strains: id, name (REQUIRED), display_name (REQUIRED), abbreviation, dominance_type, is_active (REQUIRED: true), category

End of Document — CultOps Go-Live Plan v3.1 (Updated March 1, 2026 — FK cleanup sequence expanded per Bolt.new schema analysis)